# Appendix 2: Full Project Proposal Template

(1) Summary page

| Project Classification (check all that applies) |  |
| --- | --- |
| □ Culture and Tourism □ Human Resources Development √ Agriculture and Rural Development □ Infrastructure □ Information and Communication Technology (ICT) □ Environment □ Non-traditional Security Challenges |  |
| Project Title |  |
| - Development and Promoting of Solar Dryer for Agricultural and ODOP Products |  |
| Brief Description of the Project |  |
| - The open sundry technique (traditional dryer) is common use to dry product, due to it cheap and easy to use however, open sundry has disadvantages such as exposure to contamination from dirt, wind, rain, insect and animals, uncertain heat from sun and sometime facing raining caused to worse the substance to be dried and poor quality of dried product, solar dryer with scientific principle can prevent contamination of dirt and improve quality of dried product, Currently applying of solar drying is limited due to lack of information providing make people unaware about this technology and its benefit, solar dryer has higher cost compare to open sundry and lack of service providing for solar dryer construction. The Research Institute for Energy and Mines (RIEM) has a long experience and research facility to develop solar drying system that be able to transfer this technology to the local authority to create the ability for the extent the technical service in their community. This proposed project aims to apply RIEM experience and other Mekong country/ Korea drying technology to develop solar drying suitable for drying condition of each raw material, more reliable operation with combining/auxiliary heat source, reduction of capital cost by using material available in local market, create local ability to provide service on solar dryer construction through technical training course and sharing the project result and lesson learn to other Mekong country. The outcomes of project are increasing the use of solar dryer, improve dried product quality and increase cooperation among Mekong country and Republic of Korea. This project will contribute to support national social-economic development programme, by job creation and income generation for local people. |  |
| Country / Region |  |
| - Lao PDR |  |
| Budget |  |
| Total budget (USD): 300,000.00 Total budget requested from MKCF (USD): 300,000.00 Total contribution if any including from third parties (USD): |  |
| Proponent |  |
| Name | Mr. Phouvieng KEOBOUBPHA |
| Address | Danxang village, Xaythany District, ThaNgon Road,Km14, Vientiane capital, Lao PDR |
| Date of Submission | 08/08/2022 |

(2) Full Proposal Format

|  |  | Mekong-ROK Cooperation Fund (MKCF) Project Proposal |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Information |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1. Project Title |  |  | Development and Promoting of Solar Dryer for Agricultural and ODOP Products |  |  |  |  |  |  |  |  |  |
| 1.2. Country (s) / Region |  |  | Lao PDR |  |  |  |  |  |  |  |  |  |
| 1.3. Date of Submission |  |  | 08/08/2022 |  |  |  |  |  |  |  |  |  |
| 1.4. Proponent Contact Details |  |  |  |  |  |  |  |  |  |  |  |  |
| Contact person, position Organization Email address Telephone number Mailing address |  |  | -Mr. Vilaythong AIRMIXAY, Deputy Director of Training Center - Research Institute for Energy and Mines, Ministry of Energy and Mines - vilaythongair@gmail.com -00856 21 739 010 - Ministry of Energy and Mines, Research Institute for Energy and Mines, Danxang village, Xaythany District, Thangon Road km 14 P.O.Box: 4708, Vientiane capital, Lao PDR |  |  |  |  |  |  |  |  |  |
| 1.5. Project Area (check all that applies) |  |  |  |  |  |  |  |  |  |  |  |  |
| □ Culture and Tourism □ Human Resources Development √Agriculture and Rural Development □ Infrastructure □ Information and Communication Technology (ICT) □ Environment □ Non-traditional Security Challenges |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Milestone |  |  |  |  |  |  |  |  |  |  |  |  |
| Estimated implementation start date Estimated implementation end date Project duration |  |  |  |  | 01/01/2023 31/12/2024 ___2___ year(s) ______ month(s) |  |  |  |  |  |  |  |
| Description of Financial Elements |  |  |  |  |  |  |  |  |  |  |  |  |
| Project cost (USD) |  |  | Contribution (USD) if any |  |  | Total Project Cost (USD) |  |  |  |  |  |  |
| 300,000.00 |  |  |  |  |  | 300,000.00 |  |  |  |  |  |  |
| General description of organization (with the maximum length of 250 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| The Research Institute for Energy and Mines (RIEM) has mandate in conducting research and development on renewable energy technology (RETs) application by conducting an apply and adaptive research on RETs applications to workable and suitable to the need and local condition. Conducting a demonstration and dissemination of RET applications, develop the facilities to be a place for study, demonstrate and internship of student, there are some previous experience of RIEM in research and development of RETs such and development of Biofuel Production and Utilization, using byproduct from Biofuel production process for producing biogas and pellet, testing quality standard of improved Cook Stoves, develop and demonstration of biogas system, solar energy application both electricity and thermal application (lighting, pumping, grid connected, solar water heater and solar drying). Develop and promote utilization of improved wood/charcoal stove and biomass gasification stove, process agriculture residue to solid fuel through briquetting and pelletization. In connection to drying technology development. The first project of solar drying with auxiliary heat from biomass was lunched in RIEM on 2012 the project aims to develop more reliable solar drying by using solar thermal and biomass combined. this system can keep continuous drying even though cloudy or raining day and at night time with biomass heat source. In 2014 two types of solar dryer had been demonstrated in RIEM under Lao-China Joint Lab Project, one type is common flat plate solar collector covered by special material. Other one is vacuum tube solar collector and electricity heater for aurally heat source. |  |  |  |  |  |  |  |  |  |  |  |  |
| Project background and justification (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| The Mekong countries almost are agricultural country, major of population living in rural area and engage in agriculture activity. The income relies on agricultural product which mostly sale as raw material, each year facing the problem of falling prices of agricultural products, especially during the harvest season because there is more production than the demand, it affects to their income. Some rural area difficult to access and far from market. Applying technology for prolong preservation of agricultural product and processing agricultural product into food product through drying technique is one of solutions to minimize loss/waste of agriculture product in harvest and post-harvest season also added value to agricultural. For instant the government of Laos has encouraged the productive of local products by focusing on the potential and capabilities of each locality, such as the creation of One District One product (ODOP) scheme. The processing of agricultural product into products is one of the potentials of many localities that are being implemented, such as rice noodle, dried banana, dried fish, dried coffee bean, dried herb and so on. The open sundry is common use in Lao and other Mekong country due to it cheap and easy to use; however, there are some disadvantages such as exposure to contamination from dirt, wind, rain, insect, and animals and microbial contamination may occur. Uncertain heat from sun or sometime faces the raining or cloudy got insufficient heat to dry substance made uncertain moisture removing caused worse to the raw material. Solar dryer which scientific principal design which the raw material not expose to the sun, can prevent contamination of dirt and mold it also improved quality of dried product. Therefore, promote utilization of solar dryer will support to added value of agricultural product and generation income for rural people. |  |  |  |  |  |  |  |  |  |  |  |  |
| Problems (to be addressed) (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| To long preserve and solve the oversupply of product to market in the harvest season and also processing to dried product for sale can be prevent loss of agricultural product by minimizing moisture content. The open sun drying method is a common use for drying agricultural products and make dried production in Laos for long time ago due to it cheap and easy of construction however it has disadvantage such as contamination of dirt and microbial, difficult to operate in raining season and in some case made worse of raw material, for instant drying banana which its high moisture content, it will take 6 to 7 days for dry with traditional drying method. During the drying period sometime facing continues cloudy or raining for many days, it caused to insufficient heat to dry and remove moisture content made rotting of substance have to throw it away or keep for animal feed. Also, in case of drying rice noodle, coffee bean and other substance once it exposes to rain will contaminate mold. Solar drying technology with scientific principal design and with combine/auxiliary heat source can prevent the worse of substance by continuous drying although insufficient head from sun or in raining day. Currently applying of solar drying is limited due to lack of information providing make people unaware about this technology and its benefit, solar dryer has higher cost compare to open sundry and lack of service providing for solar dryer construction in local, develop more reliable solar drying and create local ability to fabricate solar dryer based on most available local material will reduce the cost for solar dryer installation and use. And buyer ensure of operation due to available of technical service in their local. |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Objective (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| The overall of project objective is to promote utilization of solar dryer for improve quality of dried product for farmer, agriculture product enterprise. The specific objective is - To develop reliable solar dryer device with auxiliary heat source to suit the drying of each type of agricultural product - To create awareness and demand of using solar dryer through demonstrate system with real operation with selected ODOP production group/ Dried product enterprises, - Strengthening capacity of local technician to provide service on solar dryer installation available in target area. - Strengthening cooperation and best practice sharing on solar dryer development and promotion among Mekong country and ROK, This project aimed at contribute to create enable facility for rural people to apply technology improve their agriculture productivity and generate income for wellbeing of live. The project will support several development program of Lao PDR such as national social-economic development program, poverty reduction program, and rural development program. |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Description (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| - The project shall be conducting survey and collecting data on demand and characteristic of drying each agriculture and ODOP products and substance to be dried such as tea leaf, coffee bean, grain, meat, fish, banana, Lao noodle in Laos to identify drying condition requirement such as physical, initial moisture content, final moisture content needed, appropriate drying temperature and so on, - Conducting study solar dryer technology in Mekong countries and ROK and study tour in Thailand to learn and exchange information on solar dryer technology for adapting to develop solar dryer that suitable for the Laos’s condition. - The project would be developed solar dryer device with auxiliary heat source by adapting of drying technology from the Mekong countries and ROK to workable and suitable to drying criteria of raw material to be dried, testing the prototype at RIEM and prepare training manual - The project will organizing technical training program for selected local technician in target location where developed solar dryer will be demonstrate - The project will enhance apply skill and knowledge acquired from training course of local technicians with real practice in fabrication and installation of developed solar dryer in selected demonstration sites. - The project will organize regional dissemination seminar for Mekong country and ROK, to share experience, lesson learn in develop and promote solar dryer from project |  |  |  |  |  |  |  |  |  |  |  |  |
| Regional nature of the project (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| The open sundry is common use in Mekong country due to it cheap and easy to use, however there are some disadvantages such as exposure to contamination from dirt, wind, rain, insect, and animals and microbial contamination may occur. Uncertain heat from sun or sometime faces the raining or cloudy got insufficient heat to dry substance made uncertain moisture removing caused worse to the raw material. Solar dryer which collects the heat from the sun with solar collector then conduct to a substance to be dried lay in drying chamber in this method the substance to be dried is not exposed to air and direct sunlight which can prevent the contamination of dirt and animal. An auxiliary heat source can be attached to supply sufficient heat to dry the substance in case of a rainy or cloudy day. Among Mekong countries, Thailand considered long experience in drying technology development and utilization, there are many dried products sell in local market and export, by sharing and learning the experience from Thailand to apply for Develop reliable solar dryer to meet Laos’ condition, and lesson learn from the project implementation in Laos can be shared and applied other Mekong countries. |  |  |  |  |  |  |  |  |  |  |  |  |
| Target beneficiaries and Project Coverage (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| - The project will encourage farmers and SME sector to understand on solar dryer technology with dried agricultural and ODOP products to improve their dried product quality. Reducing initial cost of solar dryer utilization and technical service available in the local will make farmer/SME affordable to apply solar dryer to make their product acceptable in the market. The project also creates motivation investor/business man comes to invest on agriculture and ODOP products by this project implementation in the SME fields. Improved quality of dried product and added value to agriculture product. The dried product can raise price and long storage. Improving ODOP product in the locally to supply in the central market or exportation in abroad. Applying developed solar drying can increase number of producing per day which ability whole day products, whatever raining, cloudy or nighttime. Local technicians will get benefit from the project in improving their technical skill in fabrication and installation solar dryer through technical training course, they also apply the acquired from training for providing service on solar dryer fabrication and installation to earn the money meaning that create job and income for local technical. The project created decentralize technical service and more use of solar drying in rural areas. In the local farmer can be consultant, service and develop on solar drying system in the region. The potential using solar dryer system in rural area is abundance in Laos. |  |  |  |  |  |  |  |  |  |  |  |  |
| Value Added for the MKCF Involvement/ Potential (with the maximum length of 200 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| The MKCF involvement is critical for the project with creation network linking and opportunities of the Mekong countries able to joint together on cooperation, exchange, chance and cultural crossing. financial support from MKCF create cooperation between expert/technology own that available in Mekong country and ROK with technology user to apply technology and know how to solve the problem in the region, The project also ensures to be demonstration, dissemination and study tour site of the Mekong countries for learning, studying and exchanging information on solar dryer technology. The MKCF supported to the project will be help the local farmers create job, income and product rising. Effective projects tend to arise organically around shared interests amongst a community of researchers and transfer research and development result to community to apply for improve their productivity. |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Sustainability (with the maximum length of 200 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| - Operation: Solar dryer operated by farmer/SME will be sustainable service because they use it to create income so they have money for maintenance it, available technical service providing in the local ensure smooth operation and maintenance. Moreover, it can expand new user of solar dryer utilization. - Individual: the trained local technician can provide service for solar drying system design, system construction and maintenance in their local after end of project which it will be a chance to income generation to local technician. - Organizational: the project implementation created capacity of researchers/staff of RIEM for development and promote utilization of solar dryer, experience and facility from project implementation can be transfer or replicate the project in countrywide. - Cooperation: the regional dissemination seminar will create cooperation network among Mekong country and ROK continuous to share an update information and transfer developed solar dryer. |  |  |  |  |  |  |  |  |  |  |  |  |
| Management Arrangements (with the maximum length of 300 words) |  |  |  |  |  |  |  |  |  |  |  |  |
| - The project management is included project manager, 2 project consultant one from Lao PDR and one from Thailand, Project coordinator and 2 part time staff. - The project manager will undertake his duties in close consultation with the Mekong Institute as well as the MKCF. He will also liaise on a regular basis with the project team and consultants to obtain technical guidance for work plan, follow up implementation of each activity, solving problem and adjust work plan, if necessary, progress report preparation, - A Project Coordinator who is often involved in the day-to-day operations of their assigned projects. They organize and communicate details related to a specific assignment or task while serving as an interface between team members and managers. Project Coordinator responsibilities include working closely with our Project Manager to prepare comprehensive action plans, including resources, timeframes and budgets for projects also coordinate with MKCF and other relevance organizations. - The consultant provide consultancy to project manager for project implementation planning, specific consult in each activity, provide technical consult for solar drying development, the consultant from Thailand will do more as coordinate with organization and individual concern to drying technology and application and arrange study tour in Thailand, - A part time staff as project assistant will doing their assignment task from project manager and assist for administrative duties the full-time project staffs - project manager: Mr. Phouvieng KEOBOUBPHA, Director General of RIEM - Project coordinador: Mr, Vilaythong AIRMIXAY, Deputy Director of Training Center, RIEM Project consultan - Mr. Houmpheng THEUAMBOUNMY, Deputy Director General of Department of Energy Efficiency and Promotion - Associate prof. Dr. Pisit MANEESHOT, SERT, UN, Thailand - Part Time Staff - Mr. Mekoutan OUTHONGKHAM, Deputy Director of Enegy center, RIEM - Mr. Sachai XAYKHAMMOON, Researcher, RIEM |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcomes, Outputs, Activities and Inputs at Project level |  |  |  |  |  |  |  |  |  |  |  |  |
| Expected Result | Indicator |  |  | Means of Verification |  |  | Target |  |  |  |  | Remarks |
|  |  |  |  |  |  |  | Mid-term |  | Final |  |  |  |
| Project outcomes |  |  |  |  |  |  |  |  |  |  |  |  |
| Increase use of solar dryer | Number of the system was installed in the local |  |  | Solar installation report |  |  | 10 | 20 |  |  |  |  |
| Project outputs (that contribute to outcomes) |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. developed solar dryer |  | Amount of solar dryer had been developed |  | Tested report |  |  | 3 types of solar dryer |  |  |  | - | - Green house solar dryer with auxiliary heat - cabinet solar dryer with auxiliary heat - separate collector and drying chamber with auxiliary heat source |
| 2. decentralization technical service for solar dryer fabrication and installation |  | Amount of trainee |  | Training report |  |  |  |  |  | 30 person |  | The technical training will organize in second year |
| 3. Create understanding and need of solar dryer utilization among farmer/SME |  | Number of demonstrations of solar dryer installed in selected target area. |  | Report of installed system |  |  | 10 |  |  | 20 |  |  |
| 4. Sharing lesson learn and networking with MC-K |  | Amount of participant from Mekong countries and ROK attended regional dissemination seminar |  | Report of regional seminar |  |  |  |  |  | 20 person |  |  |
| Activities |  | Description |  |  |  |  |  |  |  |  |  |  |
| - Conduct survey and collecting data |  | The project will be conducted survey and collecting data on demand and characteristic of drying each agriculture and ODOP products and substance to be dried such as tea leaf, coffee bean, grain, meat, fish, noodle, banana, and then develop solar drying system |  |  |  |  |  |  |  |  |  |  |
| - The MCK study tour |  | Study drying technology in Mekong country and ROK and study tour in Thailand to exchange the knowledge on solar dryer technology. |  |  |  |  |  |  |  |  |  |  |
| - Develop solar drying |  | Base of data collection from survey, study tour, the project team with technical consultancy from project consult design new solar dryer base on adapt and adjust solar dryer and dryer technology to develop solar dryer that reliable and suitable to dry each characteristic of drying material, making prototype and tested and improve to get best performance of solar dryer |  |  |  |  |  |  |  |  |  |  |
| 2.1. organize technical training course |  | Base on developed solar dryer. Project team will prepare training manual, identify and select trainee in target area for installation the demonstration system of developed solar dyer, then organize technical training course. |  |  |  |  |  |  |  |  |  |  |
| 2.2. install demonstration system of developed solar dryer |  | Project team joint with trained local technician, fabricate and install demonstration system of developed solar dryer in selected site with real operation by farmer/SEM to produce real dried product and evaluate quality of dried product, performance and acceptance of user |  |  |  |  |  |  |  |  |  |  |
| 2.3. organize regional dissemination seminar to share project lesson learn to MCK |  | In the end of second year, the project will organize regional dissemination seminar to share experience and lesson learn of solar dryer development and promotion to MCK and create cooperation network to promote solar dryer in the region. |  |  |  |  |  |  |  |  |  |  |

Monitoring and Evaluation (M&E) Framework

| HIERARCHY OF RESULTS | RESULT STATEMENT(S) | OBJECTIVELY VERIFIABLE INDICATORS (OVIs) | DEFINITION | BASELINE | TARGET | DATA SOURCE / MEANS OF VERIFICATION | FREQUENCY | RESPONSIBLE | REPORTING |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | How is it calculated? | What is the current value? | What is the target value? | How will it be measured? | How often will it be measured? | Who will measure it? | Where will it be reported? |
| Impacts | Improve quality of dried product | reduce loss of agricultural product and added value to agricultural product | Number of dried products from solar dryer | poor dried product from open sundry | More SME, farmer turn to use solar dryer | Report of SME/farmer use solar dryer | Quarter | Local trained technicians | Provincial |
| Outcomes | Increase use of solar dryer | Promote SME/Farmer to improve quality of their dried product | Number of installation of solar dryer | No reliable solar dryer installed yet | 30 developed solar dryers will be installed under the project period | Project report | Progress report | Project team | Vientiane capital |
| Outputs | Develop solar dryer | Provide reliable solar dryer suitable to dry raw material and best performance | Type of developed solar dryer | Reliable solar dryer no applies in Laos yet | 3 types of developed solar dryer to selection for drying material | Report of solar dryer development | Progress report | Project team | Vientiane capital |
|  | Create available technical service in local area | Mare available technical service provide in rural area | Number of trained local technician | No available technical service for solar drying | 30 person | Report of training | Progress report | Project team | Vientiane capital |

Appendix 3: [proposal package] Indicative budget

The budget should be presented in this section and provided in a separate Excel file

# Appendix 4: [proposal package] Indicative Work Plan

|  | Month |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| Output 1. (Result Statement) | - Total budget as accumulation of activity budgets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity 1.1. Conduct survey and collecting data | - Budget: 85,707.00 USD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity 1.2. The MCK study tour | - Budget: 37,851.25 USD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity 1.3. Develop solar drying | - Budget:38,252.50 USD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity 2.1. organize technical training course | - Budget: 50,343.50 USD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity 2.2. install demonstration system of developed solar dryer | - Budget: 54,463.00 USD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity 2.3. organize regional dissemination seminar to share project lesson learn to MCK | - Budget: 33,382.93 USD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

# Appendix 5: TOR

TERMS OF REFERENCE OF KEY PROJECT CONTRACTED PERSONNEL

| No. | Name | Organization | Position | e-mail / phone | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Mr. Phouvieng KEOBOUBPHA | RIEM, MEM, Laos | Director General | Riem.mem8@gmail.com | TOR No. 01 |
| 2 | Mr. Vilaythong AIRMIXAY | RIEM, MEM, Laos | Deputy Director of Training center | vilaythongair@gmail.com | TOR No. 02 |
| 3 | Mr. Houmpheng THUEAMBOUNMY | DEEP, MEM, Laos | Deputy Director General | houmph@hotmail.com | TOR No. 03 |
| 4 | Associate Dr. Pisit MANEECHOT | SERT,NU, Thailand | Assistant Prof. | pisitm@nu.ac.th | TOR No. 04 |
| 5 | Mr. Mekoutan OUTHONGKHAM | RIEM, MEM, Laos | Deputy Director of Energy center | tanotk88@gmail.com | TOR No. 05 |
| 6 | Mr. Sachai XAYKHAMMOUN | RIEM, MEM, Laos | Researcher | ssaykhammoun@up.edu.ph, mr.sahchai@gmail.com | TOR No. 06 |

TERMS OF REFERENCE OF FULL TIME PROJECT STAFF

| TOR No. 01 |  |
| --- | --- |
| Position | Project Manager |
| Duty Station | Research Institute for Energy and Mines, Vientiane capital Lao PDR |
| Responsibilities | The manager of the project will undertake his duties in close consultation with the Mekong Institute as well as the MKCF. He will also liaise on a regular basis with the project team and consultants for technical guidance. The Project Manager will work in close collaboration with the operations team and will be responsible for drafting terms of reference for the consultancies as described in the Project Document, participating in short listing and interviewing candidates, preparing narrative and financial reports, generating innovative ideas to assist with the development of the concept of the Development and Promoting of solar dryer for agriculture and ODOP product project. |
| Requirements | The Project Manager will manage the Project and be responsible for ensuring the delivery of project outputs within the timeframe and budget of the programme as well as be responsible for resource mobilization for the Citizen Security/Social Cohesion Programme. |
| Date | 08/08/2022 |

| TOR No. 02 |  |
| --- | --- |
| Position | Project Coordinator |
| Duty Station | Research Institute for Energy and Mines, Vientiane capital Lao PDR |
| Responsibilities | A Project Coordinator who is often involved in the day-to-day operations of their assigned projects. They organize and communicate details related to a specific assignment or task while serving as an interface between team members and managers. Project Coordinator responsibilities include working closely with our Project Manager to prepare comprehensive action plans, including resources, timeframes and budgets for projects. - Coordinating project schedules, resources, equipment and information; - Liaising with farmers or SME sector to identify and define project requirements, scope and objectives; - Ensuring that farmers or SME sector needs are met as the project evolves. - Help prepare budgets; - Act as the point of contact and communicate project status to all participants… |
| Requirements | - Proven work experience as a Project Coordinator or similar role; - An ability to prepare and interpret flowcharts, schedules and step-by-step action plans; - Experience in project management, from conception to delivery… |
| Date | 08/08/2022 |

TERMS OF REFERENCE OF CONSULTANTS/EXPERTS

| TOR No. 03 |  |
| --- | --- |
| Position | Consultant |
| Duty Station | DEEP, MEM, Laos |
| Responsibilities | The consultancy is to ensure timely coordination and technical and organizational support for the implementation of the Development and Promoting of solar dryer for agriculture and ODOP product project. The consultant will use the data from the project team survey conducted to produce an analytical paper on the findings of the survey. The consultant will travel to Laos to work with project team. During this collaboration, the consultant will ground-truth some of the data based on findings from the internal and external assessments of implementation in Laos. - Determining the scope of projects via consultation and investigation; - Analyzing the strengths, weaknesses, and risks of existing project plans, as well as recommending improvements; - Providing guidance and monitoring the progress made with each project stage; - Presenting project progress updates to senior executives… |
| Requirements | - Extensive on solar dryer technologies knowledge; - Exceptional written and verbal communication skills; - Excellent leadership skills; - Ability to collaborate with a variety of stakeholders; - Great organizational and time-management skills. |
| Date | 08/08/2022 |

| TOR No. 04 |  |
| --- | --- |
| Position | Consultant |
| Duty Station | SERT,NU, Thailand |
| Responsibilities | The consultancy is to ensure timely coordination and technical and organizational support for the implementation of the Development and Promoting of solar dryer for agriculture and ODOP product project. The consultant will use the data from the project team survey conducted to produce an analytical paper on the findings of the survey. The consultant will travel to Laos to work with project team. During this collaboration, the consultant will ground-truth some of the data based on findings from the internal and external assessments of implementation in Laos. - Determining the scope of projects via consultation and investigation; - Analyzing the strengths, weaknesses, and risks of existing project plans, as well as recommending improvements; - Providing guidance and monitoring the progress made with each project stage; - Presenting project progress updates to senior executives… |
| Requirements | - Extensive on solar dryer technologies knowledge; - Exceptional written and verbal communication skills; - Excellent leadership skills; - Ability to collaborate with a variety of stakeholders; - Great organizational and time-management skills. |
| Date | 08/08/2022 |

TERMS OF REFERENCE OF PROJECT ASSISTANT

| TOR No. 05 |  |
| --- | --- |
| Position | Project Assistant |
| Duty Station | Research Institute for Energy and Mines, Vientiane capital Lao PDR |
| Responsibilities | A project assistant is a person whose role is to provide support and creates balance in the time and scope of executing projects under the direct supervision of the project director in an establishment. To carry out administrative duties by collecting data, sorting, filing and sending out project files to the right personnel, workers, and stakeholders. They make arrangements for meetings, presentations, seminars and trainings being organized and call the attention of the director to them where and when they are needed. |
| Requirements | - A minimum of 6 years of relevant, practical working experience in development related projects, preferably with hands-on experience in projects implementation; - Experience working with government counterparts; - Experience in the usage of computers and office software packages (MS Word, Excel, Power Point, etc.). |
| Date | 08/08/2022 |

TERMS OF REFERENCE OF PROJECT ASSISTANT

| TOR No. 06 |  |
| --- | --- |
| Position | Project Assistant |
| Duty Station | Research Institute for Energy and Mines, Vientiane capital Lao PDR |
| Responsibilities | A project assistant is a person whose role is to provide support and creates balance in the time and scope of executing projects under the direct supervision of the project director in an establishment. To carry out administrative duties by collecting data, sorting, filing and sending out project files to the right personnel, workers, and stakeholders. They make arrangements for meetings, presentations, seminars and trainings being organized and call the attention of the director to them where and when they are needed. |
| Requirements | - A minimum of 6 years of relevant, practical working experience in development related projects, preferably with hands-on experience in projects implementation; - Experience working with government counterparts; - Experience in the usage of computers and office software packages (MS Word, Excel, Power Point, etc.). |
| Date | 08/08/2022 |

# Appendix 6: CV

CVs of Proposed Project Team

| - Name: Mr. Vilaythong AIRMIXAY - Proponent Organization: Research Institute for Energy and Mines, Ministry of Energy and Mines, Lao PDR - Proposed Position: Coordinator - Date of Birth: 12/02/1986 Citizenship: Lao - Complete personal contact details: Address: Viengkeo village, Xaythant District, Vientiane capital Mobile: 00856 20 7758 7155 Email: vilaythongair@gmail.com - Education: - 2018, Graduated Master Degree for Agricultural Bioenvironmental and Energy Engineering (Major is Solar Dryer application), Yunnan Normal University, China PR; - 2009, Bachelor Degree for Electronic Engineering in National University of Laos. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| - Membership in Professional Associations: |  |  |  |  |  |  |
| - Other Trainings: |  |  |  |  |  |  |
| - 2022, Training of Trainer in Energy management in Building and Industry, EDL training center, Lao PDR; - 2021, Advance English Language and Communication Skills, Online course at Laos-Singapore Training center; - 2021, Training Biomass Pellet Technology for Lao staff, BTILC; - 2019, Regional Training Program on Promoting Efficiency Utilization of Resources and Sustainable Energy in the Lancang-Mekong Region, Mekong Institute, Thailand and BIOMA, China PR; - 2019, Seminar on Rural New Energies for Developing countries, Chengdu, China PR; - 2019, South and Southeast ASIA Technology Transfer Matching Conference, Kunming China PR; - 2019, Certificate of China-Laos Training Workshop on Solar Technology Application, Kunming, China PR; - 2018, Certificate of International Workshop on Renewable Energy Advance Technology Application/Test Method and Material Preparation, Kunming, China PR; - 2014, Integrated Multi-perspective Methodology to Risk of CBRN Misuse, Hanoi, Vietnam; - 2014, Peer Review and Study visit on assessment of CBRN, The Hague, Netherland; - 2013, Certificate of Nuclear Security Awareness Raising Seminar, Laos; - 2013, Certificate of The International Training Workshop on New Applied Technology of Solar Energy Adapted to Tropic and Sub-tropic Regions; - 2013, Hawaii-Thailand-Lao PDR STEM Education Workshop on “Energy Conservation”, Bangkok, Thailand; - 2013, Certificate of the Train-the-Trainers e-Learning Course on Energy Planning: a Regional Training Course for Asia and the Pacific, Indonesia. |  |  |  |  |  |  |
| - Countries of Work Experience: Lao PDR [in the last 10 years] |  |  |  |  |  |  |
| - 2018 to present, Deputy Director of Training center, Research Institute for Energy and Mines, Ministry of Energy and Mines; - 2014 to 2018, Master Degree study in Yunnan Normal University, China PR; and have been assigning for coordinator of Laos-China Joint Lab; - 2012 to 2014, technical officer at Renewable Energy and New Materials Institute, MOST; - 2009 to 2011, technical officer at Space Technology Department, Ministry of Science and Technology (MOST). |  |  |  |  |  |  |
| - Languages: Mother Tongue: Lao |  |  |  |  |  |  |
| Language | Speaking |  | Reading |  | Writing |  |
| - English - Chinese | Good Good |  | Good Good |  | Good Good |  |
| - Employment Record: |  |  |  |  |  |  |
| Date from -to; Location; Employer organizations and reference persons; Position; Work Undertaken that Best illustrates Capability to Handle the project. Month /year To date; City /country; Name and position of reference person + email + telephone; Title of position held; Project Title / budget / donor / achievement - include also main project features, activities performed, project coordination activities, etc.. 2021-present; Vientiane, Laos; Mr.Phouvieng KEOBOUBPHA, Director General OF RIEM, MEM, riem.mem8@gmail.com, 00856 20 2220 4324; Deputy Director; Laos-China Joint Lab for Renewable Energy Develop and Utilization, support equipment by China and infrastructure laboratory support by Lao Government. Project coordinator by Mr. Vilaythong AIRMIXAY.. 2015-2021; Vientiane, Laos/Kunming, China; Mrs. Mayty VONGKHAMSAO, Director General OF REMI, MOST, maytyvongkhamsao@gmail.com, 00856 20 5663 1978; Deputy Director; Laos-China Joint Lab for Renewable Energy Develop and Utilization, support equipment by China and infrastructure laboratory support by Lao Government. Project coordinator by Mr. Vilaythong AIRMIXAY.. 2012; Vientiane, Laos; Mr. Houmpheng THUEAMBOUNMY, Deputy Director OF REMI, MOST houmph2@gmail.com 00856 20 5944 7321; Technical staff; Developed Solar Dryer System with biomass energy as auxiliary heat for reliable performance funded by Lao’s government. |
| - Other relevant information (e.g., Publications) - AIRMIXAY Vilaythong, LI Ming, Heat Pump Dryer Operation for Banana and Beef Meat, Journal of Yunnan Normal University, DOI:10.7699/j.ynnu.ns-2018-042. - Study on the performance analysis of solar drying system of banana in Lao PDR (Thesis) |  |  |  |  |  |  |
| Certification: |  |  |  |  |  |  |
| I, the undersigned, certify to the best of my knowledge and belief: |  |  |  |  |  |  |
|  |  |  |  | Yes |  | No |
| - This CV correctly describes my qualifications and my experience |  |  |  | ☒ |  | ☐ |
| - I am employed by the proponent organization |  |  |  | ☒ |  | ☐ |
| - I was part of the team who wrote the Expression of Interest (EOI) for this proposed project |  |  |  | ☒ |  | ☐ |
| I certify that I have been informed by the proponent organization that it is including my CV in the EOI/proposal. I confirm that that I will be available to carry out the assignment for which my CV has been submitted, in accordance with the implementation arrangements and schedule set out in the proposal. I understand that any willful misstatement may lead to disqualification or dismissal, and any other MKCF disciplinary action. |  |  |  |  |  |  |
| Name: Vilaythong AIRMIXAY Signature: |  | Date: 08/08/2022 |  |  |  |  |

CVs of Proposed Project Team

| - Name: Houmpheng THEUAMBOUNMY - Proponent Organization: Department of Energy Efficiency and Promotion, Ministry of Energy and Mines - Proposed Position: Consultant - Date of Birth: 11/11/1970 Citizenship: Lao - Complete personal contact details: Address: Dongkhamxang road Horm 10th, 18 Unit , Muangnoy village, Saysetha District, Vientiane Capital, Lao PDR Mobile: 00856 20 5944 7321 Email: houmph@hotmail.com - Education: - Master of Science on Renewable Energy Technology in the year 2000 at the School of Renewable Energy Technology (SERT), Naresuan University, Thailand. - Bachelor of Physic and Mathematic, in the year 1992 at Vientiane Pedagogy Institute, Lao PDR |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| - Membership in Professional Associations: |  |  |  |  |  |  |
| - N/A |  |  |  |  |  |  |
| - Other Trainings: |  |  |  |  |  |  |
| - Training programme on solar energy technology in Gurgaon, from 19-30 May 2014, India - Renewable &Green Energy As Alternatives Tnb’s Experience Towards Greener Malaysia (ILSAS) from 18-27 November 2013, Malaysia. - Training on micro hydro power for rural development in ASEAN region 18-25 Feb 2013, Bandung, Indonesia. - International policy dialogue on collaboration in Science and Technology in Asia, 15-16 Dec. 2011, Tokyo, Japan. - USTDA-ASEAN Clean Energy Trade, Technology and Investment Forum, 19-21 April 2010, Manila, Philippine. - Training program on Energy Efficient Technology for Climate Change Mitigation in SEA, 3-6 May 2010 Changmai, Thailand. - UNESCO E-Learning course on Renewable Energy Policy and Planning for Sustainable Development, 10 March to 5 April 2010. - Solar energy application training course, 27 July-1 Aug. 2009, Kunming, China. - International workshop on advanced material for New and Renewable Energy, 9-11 June 2009, Jakarta, Indonesia. - Technical workshop on Bio-fuel Development: Towards a balanced food, feed, fuel. 29-30 September 2008, Bagan, Myanmar. - Gasification technology training course, 23-25 July 2007, Bangalore, India. - Third Green Growth Policy Dialogue: ‘the Greening of Business and the Environment as a Business Opportunity” Bangkok , 5 - 7 June 2007. - Asia Regional Cook stove program, Planning Technical Advisory Meeting (January 22-25, 2007),Thailand - ASEAN-India workshop on Renewable energy development, 18-19 December 2006, New Delhi, India. - Regional Training on Biomass Gasification for Thermal Applications in Cottage/Small Industries Yunnan Normal University, Kunming, China, 24th -27th July 2006. - Seminar on the Policy option for the expansion of community driven energy service provision and the international conference on rural renewable energy , 11-16 March 2007, Beijing, China, - International conference on Biogas Technology for Poverty Reduction and Sustainable Development. 18-20 October 2005, Beijing, China. - World Renewable Energy Regional Congress and Exhibition 2005: Promoting Renewable Energy Business Opportunities for Sustainable Development in Asia and African Country, 17-21 April 2005, Jakarta, Indonesia. - Training workshop on Technology Transfer on drying of agriculture products for CLMV, 9-14 Nov 2003, Ho Chi Minh city, Vietnam. - Training workshop on Natural gas applications (ASEAN-NEW ZEALAND), 24-27/02/2003, Bangkok, Thailand. - Training workshop on Heat pump drying technology, 7-10 Jan 2002, Singapore. - Workshop on Needs and market assessment of Renewable energy in Mekong Region, 17-20 July 2001, Bangkok, Thailand. - International conference on Cooperation Towards a Sustainable Energy Future Through Public Private Partnership, 6-9 Feb 2001, Ho Chi Minh City, Vietnam. |  |  |  |  |  |  |
| - Countries of Work Experience: [in the last 10 years] |  |  |  |  |  |  |
| None |  |  |  |  |  |  |
| - Languages: [Mother Tongue/Excellent/Good/Fair/Poor] |  |  |  |  |  |  |
| Language | Speaking |  | Reading |  | Writing |  |
| - Lao - English | Very good Good |  | Very good Good |  | Very good Good |  |
| - Employment Record: |  |  |  |  |  |  |
| Date from -to; Location; Employer organizations and reference persons; Position; Work Undertaken that Best illustrates Capability to Handle the project. February /2022 to Present(May 2022); Vientiane, capital Lao PDR; Department of Energy Efficiency and Promotion, Ministry of Energy and Mine Mr. Chanttho MILATTANAPHENG Director General; Deputy Director General; Giving direction to Division of Promotion of Clean Energy and Innovation. July 2018 to Feb 2022; Vientiane, capital Lao PDR; Renewable Energy and New Materials Institute, Ministry of Science and Technology Mrs.Mayty VONGKHAMSAO Director General; Deputy Director General; - Giving direction to Alternative Energy Division and New Material Division - Project manager for research project on bio-diesel production from fresh water algae - Project team member for research project of applying integrate technology for water supply for agriculture in Attapue province. April 2011 to June 2018; Vientiane, capital Lao PDR; Renewable Energy and New Materials Institute, Ministry of Science and Technology Mrs. Mayty VONGKHAMSAO Director General; Director of Alternative Energy Division.; - ASEAN-US S&T Fellowship in Sustainable Energy - Implemented a project of Center for Study and Technology Transfer on Renewable Energy and Appropriate Technology at REMI, funded by Korea National committee for UNESCO - local expert for National Assessment Framework on Enabling Environment, Technology Innovation Ecosystem for Making Sustainable Energy Options Affordable and Accessible, funded by UN-ESCAP - Project manager of Developed Solar Dryer System with biomass energy as auxiliary heat for reliable performance funded by Lao’s government.. March 2006 to March 2011; Vientiane, capital Lao PDR; Science and Technology Research Institute, National Authority for Science and Technology Mrs. Keophayvanh INSIXIENGMAY Director General; Deputy Director of Engineering and Renewable Energy Center; - Project manager for the Pilot Biogas for Community Project in Oudomxay province, Lao PDR, fund by UN-HABITAT - A Project managers for The Promotion of Improved Cooking/Heating Stove Project, in Xiengkhuang province, funded by IEE through WISONS (Wuppertal Institute for Climate, Environment and Energy). - Coordinator and implementer of Technology Research Institute for the project of : Promotion of the Efficient use of Renewable Energy in Developing country (REEPRO). It is a joint project between Asia: Lao PDR and Cambodia, Europe: Germany and Finland funded by European committee under COOPENER programme.. Jan 1996 to Feb 2006; Vientiane, capital Lao PDR; Technology Research Institute, Science, Technology and Environment Agency Mr.Pho MUANGNALAD Director General; Technical staff for installation and apply research on renewable energy systems; - Assisted to project manager (phase 2 and 3) for implementation the project of A Renewable Energy Technology in Asia: a Regional Research and Dissemination Program (RET in Asia), Funded by Sida, coordinated by AIT, 13 Research institutes in 6 Asia countries are participated - Member of research team for Joint demonstrative research and development of Solar home system for village electrification in Lao PDR, with Fuji electricity co, funded by NEDO.. Oct1992 to Dec1995; Vientiane, capital Lao PDR; Vientiane Pedagogy Institute, Department of Physic and Mathematic Mr. Thongkhien Director of Department; Lecturer; - Teaching mathematic subject. |
| - Other relevant information (e.g., Publications) - 2015 Boualy Vongvisith and Houmpheng Theuambounmy, Bio-Energy Science and Technology Innovation and Policy in Lao PDR, JSEE special issue (2015) 13-18. |  |  |  |  |  |  |
| Certification: |  |  |  |  |  |  |
| I, the undersigned, certify to the best of my knowledge and belief: |  |  |  |  |  |  |
|  |  |  |  | Yes |  | No |
| - This CV correctly describes my qualifications and my experience |  |  |  | ☒ |  | ☐ |
| - I am employed by the proponent organization |  |  |  | ☒ |  | ☐ |
| - I was part of the team who wrote the Expression of Interest (EOI) for this proposed project |  |  |  | ☒ |  | ☐ |
| I certify that I have been informed by the proponent organization that it is including my CV in the EOI/proposal. I confirm that that I will be available to carry out the assignment for which my CV has been submitted, in accordance with the implementation arrangements and schedule set out in the proposal. I understand that any willful misstatement may lead to disqualification or dismissal, and any other MKCF disciplinary action. |  |  |  |  |  |  |
| Name: Houmpheng THUEAMBOUNMY Signature: |  | Date: 08/08/2022 |  |  |  |  |

CVs of Proposed Project Team

| - Name: Associate Prof. Dr. PISIT MANEECHOT - Proponent Organization: School of Renewable Energy Technology (SERT),Naresuan University - Proposed Position: Consultant - Date of Birth: 29/08/1974 Citizenship: Thai - Complete personal contact details: Address: 4/25 Saloung Road, Ampour Muang, Phichit 66000, Thailand Mobile: 661-6889438 - Email: pisitm@nu.ac.th - Education: - 2007, Ph. D, Agriculture Engineering, Tokyo University of Agriculture and Technology (TUAT), Japan - 2002, Master Degree, Renewable Energy, Naresuan University, Phitsanulok, Thailand, - 1997, B. Eng. Telecommunication, Mahanakorn University of Technology, Thailand; |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| - Membership in Professional Associations: |  |  |  |  |  |  |
| None |  |  |  |  |  |  |
| - Other Trainings: |  |  |  |  |  |  |
| - July 28- 29 2013 Biogas from Cows Dung Comparing in Different Condition of Container. The 9th Naresuan Research, Naresuan University, Phitsanulok - Nov 7-9 2013 An Efficiency of Biomass Gas Stove with Ceramic Chamber, Energy Symposium, Stralsund, Germany. - Nov 13-15 2013 Increasing on Efficiency of Flash place Solar Hot Water by using Vacuum Glass. The 6th Thailand Renewable Energy for Community Conference (TREC6), Mahasarakham University, Mahasarakham, Thailand - Nov 13-15 2013 Assessment of Local Energy Planning Project in Northern Region. The 6th Thailand Renewable Energy for Community Conferencen (TREC6), Mahasarakham University, Mahasarakham, Thailand - Dec 18-21 2013 Performance of steam production by biomass combustor for Agro-industry. 11th Eco-Energy and Materials Science and Engineering Symposium, Phuket, Thailand - Jan 23-24 2014 Carbon Dioxide Emission Assessment of Napier Grass Farming Process. The 3rd Phayao Research Conference. , Phayao University, Phayao, Thailand. - July 22-23 2014 Development of Wood Gas Stove with Refractory Brick IF-145 Cover Chamber.The 10th Naresuan Research Conference, Naresuan University,Phitsanulok, Thailand - Nov 12-14 2014 An investigation on green fuel production from tamarind waste. The 7th Thailand Renewable Energy for Community Conference (TREC7).Rajamangala University Of Technology Rattanakosin,Prachuap Khiri Khan, Thailand - Nov 12-14 2014 Transfer Technology of Far Infrared Radiation. The 7th Thailand Renewable Energy For Community Conference (TREC7) Rajamangala University Of Technology Rattanakosin, Prachuap Khiri Khan, Thailand - Nov 12-14 2014 Transfer Technology of Green Fuel Production Combined with Residual of Agricultural. The 7th Thailand Renewable Energy for Community Conference (TREC7). Rajamangala University Of Technology Rattanakosin University, Prachuap Khiri Khan, Thailand - Nov 12-14 2014 Impact Assessment on Technology Transfer of Biomass Briquettes Production from Agricultural Residues and Weeds. The 7th Thailand, Rajamangala University Of Technology Rattanakosin, Prachuap Khiri Khan, Thailand. |  |  |  |  |  |  |
| - Countries of Work Experience: [in the last 10 years] |  |  |  |  |  |  |
| None |  |  |  |  |  |  |
| - Languages: Mother Tongue: Thai |  |  |  |  |  |  |
| Language | Speaking |  | Reading |  | Writing |  |
| - Thai - English | Very good Good |  | Very good Good |  | Very good Good |  |
| - Employment Record: |  |  |  |  |  |  |
| Date from -to; Location; Employer organizations and reference persons; Position; Work Undertaken that Best illustrates Capability to Handle the project. Month /year To date; City /country; Name and position of reference person + email + telephone; Title of position held; Project Title / budget / donor / achievement - include also main project features, activities performed, project coordination activities, etc.. 2019-present; Thailand; Naresuan University Smart city; Director. 2002-2003; Thailand; Solar Energy Research and Training Center(SERT), Naresuan Univertsity; Researcher. 2000-2002; Thailand; Solar Energy Research and Training Center(SERT), Naresuan Univertsity; Assist Researcher. 1999-2000; Thailand; Solar Energy Research and Training Center(SERT), Naresuan Univertsity; Technician. 1998; Thailand; Phichit Technical College; Teacher. |
| - Other relevant information (e.g., Publications) - Evaluation of Solar Tunnel Dryer Performance and Trend to Disseminate the Use to Community, Conference on Research Presentation at Srinakharin Wirot University, Thailand 2002; - Promotion of PV Water Pumping Using in Tumbon Administration Organization, Conference on Research Presentation at Srinakharin Wirot University, Thailand, 2002 - Performance Comparison of Solar Flat Plate Collectors under ASHRAE STANDARD 93-77, Naresuan University Journal Vol.11, No.1, January - April 2003 - Small Solar Home System, Naresuan University Journal Vol.11, No.2, May – August 2003 - Renewable Energy Community Configuration Conference (TREC), P.177-183 (2008) - Feasibility Study Steam Production System Concept by Charcoal for Small Industrial Scale, School of Renewable Energy Technology (SERT), Naresuan University, The 1st ThailandRenewable Energy Community Configuration Conference (TREC), P.117-123 (2008) - A Potential of Renewable Energy Center on Fuel Bar Production Process, School of Renewable Energy Technology (SERT), Naresuan University, The 2nd Thailand Renewable Energy Community Configuration Conference (TREC), P.199-205 (2009) - Study on Biomass Potentical in Kamphaengphet Province for Renewable Energy Utilization, School of Renewable Energy Technology (SERT), Naresuan University, The 2nd Thailand Renewable Energy Community Configuration Conference (TREC), P.169-173 (2009) - A study Primary Impact from Produced and Used Biogas from Organic Waste in Households, School of Renewable Energy Technology (SERT), Naresuan University, The2nd Thailand Renewable Energy Community Configuration Conference (TREC), P.159-168 (2009) - A Potential of Corn Stalk in Phitsanulok Province and Tapioca Flour Characteristic Integrated in Green Fuel Bars Production Process, School of Renewable Energy Technology (SERT), Naresuan University, The 2nd Thailand Renewable Energy Community Configuration Conference (TREC), P.107-114 (2009). etc |  |  |  |  |  |  |
| Certification: |  |  |  |  |  |  |
| I, the undersigned, certify to the best of my knowledge and belief: |  |  |  |  |  |  |
|  |  |  |  | Yes |  | No |
| - This CV correctly describes my qualifications and my experience |  |  |  | ☒ |  | ☐ |
| - I am employed by the proponent organization |  |  |  | ☒ |  | ☐ |
| - I was part of the team who wrote the Expression of Interest (EOI) for this proposed project |  |  |  | ☒ |  | ☐ |
| I certify that I have been informed by the proponent organization that it is including my CV in the EOI/proposal. I confirm that that I will be available to carry out the assignment for which my CV has been submitted, in accordance with the implementation arrangements and schedule set out in the proposal. I understand that any willful misstatement may lead to disqualification or dismissal, and any other MKCF disciplinary action. |  |  |  |  |  |  |
| Name: Assoc. Prof.Dr.Prasit MANEECHOT Signature: | Date: 08/08/2022 |  |  |  |  |

CVs of Proposed Project Team

- Name: MEKOUTAN  OUTHONGKHAM

2.   Proponent Organization: Research Institute for Energy and Mines

3.   Proposed Position: Project assistant

4.   Date of Birth:   19/11/1988 Citizenship: Vientiane Capital, Laos.

5.   Complete personal contact details:

Address:  Dongdok Vilage, Xaythany Distrit, Vientiane Capital, Laos.

Mobile: 020 2222 6719

Email:  tanotk88@gmail.com

6.   Education:

• Bachelor Physics teacher Faculty of Education National University of Laos.

• Master Agriculural Electrification and Automation  Yunnan Normal University.

7.   Membership in Professional Associations:

None

8.   Other Trainings:

• Training on biogas industry promotion and management of Asian countries in 2014, Chengdu, China

• Training workshop on solar technology application in Kunming, china 2018.

• International training workshop renewable energy advanced technology application and method and new energy materials preparation.

• Training on radiation prevention and control in 2014, Laos.

9.   Countries of Work Experience: [in the last 10 years]

LAOS  P.D.R

10. Languages: [Mother Tongue/Excellent/Good/Fair/Poor]

Language                                                    Speaking          Reading                     Writing

English				Good            Good                          Good

Chinese			Good            Good                          Good

11. Employment Record:

| Date from -to | Location | Employer organizations and reference persons | Position | Work Undertaken that Best illustrates Capability to Handle the project |
| --- | --- | --- | --- | --- |
| 2014-present | Lao PDR | Soukan Vannapho Vice Director of RIEM, Soukan_vnp@gmail.com +85620 55666892 \ | Head of project | Energy saving stove research project |
| 2015-present | Lao PDR | Soukan Vannapho Vice Director of RIEM, Soukan_vnp@gmail.com +85620 55666892 | Head of project | Modern compacted land project |
| 2019-present | Lao PDR | Soukan Vannapho Vice Director of RIEM, Soukan_vnp@gmail.com +85620 55666892 | Head of project | Biomass stoves use agricultural waste as fuel |

12. Other relevant information (e.g., Publications)

- OUTHONGKHAM Mekoutan, 廖华，李景天，Study on the Surface Texture of Diamond Wire-cut Polycrystalline Silicon Water, Journal of Yunnan Normal University.DOI:10.77699/j.ynnu.ns-2019-020.Vol.39 No.2

Certification:

I, the undersigned, certify to the best of my knowledge and belief:

|  |  | Yes | No |
| --- | --- | --- | --- |
| i) | This CV correctly describes my qualifications and my experience | ☐ | ☐ |
| ii) | I am employed by the proponent organization | ☐ | ☐ |
| iii) | I was part of the team who wrote the Expression of Interest (EOI) for this proposed project | ☐ | ☐ |

I certify that I have been informed by the proponent organization that it is including my CV in the EOI/proposal. I confirm that that I will be available to carry out the assignment for which my CV has been submitted, in accordance with the implementation arrangements and schedule set out in the proposal.

I understand that any willful misstatement may lead to disqualification or dismissal, and any other MKCF disciplinary action.

Name: Signature:     Mekoutan OUTHONGKHAM                                 Date: 08/08/2022

Signature:

CVs of Proposed Project Team

1.   Name: SACHAI SAYKHAMMOUN

2.   Proponent Organization: Research Institute for Energy and Mine, Ministry of Energy and Mines.

3.   Proposed Position: Project assistant

4.   Date of Birth:  29 June 1990    Citizenship: Lao

5.   Complete personal contact details:

Address: Danxang village, Xaythany District, Vientiane Capital.

Mobile: +85620 29460025

Email:   ssaykhammoun@up.edu.ph, mr.sahchai@gmail.com

6.   Education:

- Bachelor of Agricultural Engineering University of Granma Cuba (2014).

- Master Degree of Agricultural Engineering University of Philippines Los banos (2021).

7.   Membership in Professional Associations:

N/A

8.   Other Trainings:

-	Training on biogas industry promotion and management of Asian countries in 2016, Chendu, China

-   Training on Programmable logic controller for advance automation in 2017. Hyderabad, India

-   Training workshop on solar technology application in Kunming, china 2018.

-	International training workshop renewable energy advanced technology application and method and new energy materials preparation.

9.   Countries of Work Experience: [in the last 10 years]

10. Languages: [Mother Tongue/Excellent/Good/Fair/Poor]

Language                                                    Speaking          Reading                     Writing

| - Spanish | Good | Good | Good |
| --- | --- | --- | --- |
| - English | Good | Good | Good |

11. Employment Record:

| Date from -to | Location | Employer organizations and reference persons | Position | Work Undertaken that Best illustrates Capability to Handle the project |
| --- | --- | --- | --- | --- |
| 2016-present | Lao PDR | Soukan Vannapho Vice Director of RIEM, Soukan_vnp@gmail.com +85620 55666892 \ | Head of project | Briquetting from waste agricultural project and solar drying project, funded by science and technology research fun |

12. Other relevant information (e.g., Publications)

- Sachai SAYKHAMMOUN, Dr.Omar F.Zubia, Dr.Rossana Marie C.Amongo, Dr.Jessie C.Elauria, Dr.Marilyn M.ELAURIA, Design and development of charcoal briquettes machine using pneumatic system.

Certification:

I, the undersigned, certify to the best of my knowledge and belief:

|  |  | Yes | No |
| --- | --- | --- | --- |
| i) | This CV correctly describes my qualifications and my experience | ☐ | ☐ |
| ii) | I am employed by the proponent organization | ☐ | ☐ |
| iii) | I was part of the team who wrote the Expression of Interest (EOI) for this proposed project | ☐ | ☐ |

I certify that I have been informed by the proponent organization that it is including my CV in the EOI/proposal. I confirm that that I will be available to carry out the assignment for which my CV has been submitted, in accordance with the implementation arrangements and schedule set out in the proposal.

I understand that any willful misstatement may lead to disqualification or dismissal, and any other MKCF disciplinary action.

Name: Sacahi XAYKHAMMOUN                                                          Date: 08/08/2022

Signature: